8th meeting minutes 21/11/23 15:00 – 15:30

* What has been completed this week.
  + Created functions for subgraphs
  + Filtered Post-2008 data set
  + Researched Swanson ABC method
  + Started development of Swanson
* Topics discussed.
  + Functions for subgraphs
    - 2 created
  + Filtering datasets
    - Interesting results with number of nodes
    - No value in filtering before 2008 dataset to match nodes of after 2008
  + Different ABC methods
    - Use open rather than closed approach
  + Evaluate ABC method
    - Evaluate ABC using ranked method
  + General timeline of progress
    - Should be finished baseline by Christmas
    - And have started implementing/exploring further methods
    - Should start writing early February
* Next steps.
  + Very little (courseworks in the way)
  + Change graphs to have weight instead of label
  + Continue to implement Swanson, using weights
  + Begin evaluation of ABC implementation